## Slide 1: LightGate
08/10/18 – 22/10/18

## Slide 2: Burn-down chart
Story points herschikking
Problemen met issues

## Slide 3: Stories
Story | Status
As a user I want to be able to take a picture | Not Done
As a user I want to be able to attack | Not Done
As a user I want to be able to see my target & health | Semi Done

## Slide 4: Velocity
Chart: 
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4
Estimated | 29
Completed | 8

## Slide 5: Story points verdeling
Chart: 
| Denny | Stijn | Steven
Sprint 1 | 9 | 10 | 10

## Slide 6: Tekortkomingen bij stories
Technische issues
  Switch van API
  Problemen met SDK & JDK
Gebrek aan kennis
  API
Stories

## Slide 7: Planning van volgende sprint
Wordt op 22/10/18 gemaakt

## Slide 8: Retrospective
Positief
Idee
Samenwerking
  Focus op de kern
Negatief
SDK & JDK
API switch
Verwarring rond user stories